Project Report

Myntra Bulk-Listing Automation

Shopify → Myntra Template Fill Pipeline

| Field | Detail |
| --- | --- |
| Project owner | Gopal Thakur — Co-founder, Ijor (ijor.in) |
| Brand / category | Ijor — ethnic wear; Phase 1 scope: sarees only |
| Build surface | Claude Code inside VS Code |
| Source of truth | Shopify product export (CSV) |
| Target | Myntra DIY bulk-upload template (XLS/XLSX) |
| Phases | Phase 1 — deterministic template fill; Phase 2 — LLM-enriched pipeline (Plan B) |
| Date | June 2026 |
| Status | Phase 1: ready to kick off · Phase 2: scoped, deferred |

# Contents

# 1. Executive Summary

This project removes the manual labour of populating Myntra’s bulk-listing template for Ijor’s saree catalogue. Today, each product requires re-typing its attributes and re-processing its photographs by hand into Myntra’s spreadsheet — slow, error-prone, and a frequent source of duplicate-listing rejections on upload.

The work is split into two phases. Phase 1 is a deterministic pipeline: drop a Shopify CSV export and the Myntra template into a folder, and Claude Code fills the template with correctly-mapped product information and converts images to Myntra-compliant JPGs. Phase 2 layers on LLM-based attribute enrichment and a persistent state ledger that routes products into create / update / skip sheets, eliminating the duplicate-listing error entirely.

Guiding principle: the LLM never decides anything deterministic. Pricing, dedup, and validation are code. The model only does messy free-text → structured-attribute mapping, and only in Phase 2.

# 2. Problem Statement

- Manual re-entry: every product’s attributes are hand-typed into Myntra’s template from scratch.

- Image format mismatch: most Shopify images are WebP; Myntra accepts only JPG.

- Duplicate-listing errors: re-uploading a SKU that is already live throws a rejection, because there is no record of what has already been listed.

- No reusable state: each upload starts blind, with no memory of prior runs.

# 3. Solution Overview

Two phases, each independently useful. Phase 1 ships the labour-removal win fast; Phase 2 adds intelligence and the permanent fix for duplicate errors.

|  | Phase 1 — Deterministic Fill | Phase 2 — LLM-Enriched Pipeline (Plan B) |
| --- | --- | --- |
| Goal | Auto-fill template + convert images | Add attribute enrichment + dedup ledger |
| Attribute source | Direct column mapping from Shopify | LLM extracts + maps missing attributes |
| Duplicate handling | Basic: in-run check only | Persistent SQLite ledger, 3-way routing |
| Review step | Manual review of output sheet | Streamlit screen, edit pre-filled fields |
| Verification | None | Reconcile against Myntra catalog export |
| Effort | ~2–3 focused days | ~3–4 additional days |

# 4. Phase 1 — Deterministic Template Fill

This is the kick-off scope. No API, no LLM, no database. A single command turns a Shopify export plus the Myntra template into a ready-to-upload sheet with converted images.

## 4.1 Folder Contract (Input / Output)

Claude Code operates on a fixed folder structure so a run is just “drop files in, run script.”

project-root/

input/

shopify_export.csv        ← Shopify product CSV

myntra_template.xlsx      ← Myntra DIY saree template

output/

myntra_filled.xlsx        ← generated, ready to upload

images/                   ← converted JPGs (SKU_1.jpg ...)

report.txt                ← what filled, what was flagged

config/

column_map.yaml           ← Shopify col → Myntra col mapping

vocab/                    ← Myntra allowed-value lists

## 4.2 Processing Steps

- Read the Myntra template: detect its exact column headers and any hidden data-validation (dropdown) lists. These dropdowns are the controlled vocabularies that must be matched exactly.

- Read the Shopify CSV into a dataframe; group variant rows under their parent product/SKU.

- Map columns per config/column_map.yaml — direct field copies (title, description, price, color, size, etc.). No guessing; only explicit mappings.

- Validate each mapped value against the template’s allowed-value list. Mismatches are flagged in report.txt, not silently written.

- Convert images: download Shopify image URLs, flatten transparency onto white, convert WebP → JPG, validate Myntra specs, name to convention (SKU_1.jpg, SKU_2.jpg …).

- Write the filled Myntra template to output/, preserving its exact structure and dropdowns.

- Emit report.txt: rows filled, fields left blank, validation flags, image pass/fail.

## 4.3 Image Conversion Rules

- Accept WebP, PNG, JPG input; output JPG only (Myntra requirement).

- Transparency trap: flatten onto a white background before converting, or transparent areas turn black. Use Image.alpha_composite over white, then convert('RGB').

- Validate min dimensions, aspect ratio, and file size against Myntra specs; flag fails rather than uploading a bad image.

- Quality 90 JPEG is a good default — visually clean, reasonable file size.

## 4.4 What Phase 1 Deliberately Does NOT Do

- No attribute invention — fields Shopify doesn’t carry (fabric, occasion, blouse, wash care) are left blank for a manual pass. (Phase 2 fills these.)

- No persistent dedup — only an in-run duplicate check within the single CSV. Cross-run memory is Phase 2.

- No Myntra verification — you confirm uploads manually. (Phase 2 reconciles.)

## 4.5 Phase 1 Deliverables

- Working script + config-driven column map and vocab lists.

- One-command run producing a filled template + converted image folder.

- A run report flagging blanks and validation issues.

- README / DEPLOY notes for repeat runs.

## 4.6 Acceptance Criteria

- A real Shopify saree export produces a Myntra sheet that uploads without format/vocab errors on the filled fields.

- All images emerge as valid JPGs, correctly named, transparency handled.

- Every unfilled or flagged field is listed in the report — no silent gaps.

# 5. Phase 2 — LLM-Enriched Pipeline (Plan B)

Phase 2 removes the part of the labour Phase 1 leaves behind — the hard attribute fields — and installs the permanent fix for duplicate-listing errors via a persistent state ledger. It builds directly on Phase 1’s template-fill and image steps.

## 5.1 New Components

| Component | Role |
| --- | --- |
| LLM enrichment (GPT-4o-mini via router) | Reads Shopify title/description/tags; extracts + maps missing Myntra attributes to controlled-vocab values, with a confidence flag per field. |
| SQLite ledger | One row per Seller SKU: status, Myntra style ID, attribute hash, last-upload date. The brain of dedup. |
| 3-way router | Splits catalogue into create / update / skip using a left-anti-join + attribute-hash diff. |
| Validation layer | Deterministic check of every value (LLM or mapped) against Myntra allowed lists. Code, not the model, has final say. |
| Streamlit review | Edit pre-filled / low-confidence fields before generating the sheet. Editing beats typing from blank. |
| Reconciler | Ingests a Myntra catalog export to flip pending→live, capture style IDs, mark failures. |

## 5.2 What GPT-4o-mini Does (and Does Not)

Does: reads free-text product copy; extracts attributes not held as structured Shopify fields (fabric, occasion, pattern, weave, blouse, wash care, length); maps each to Myntra’s exact dropdown value (e.g. “festive wear” → “Party”); returns structured JSON with per-field confidence.

Does NOT: set prices, handle images, perform dedup, or decide final validity. Those stay deterministic — you never let a model guess a price or invent an allowed value.

## 5.3 The Dedup Ledger (Fix for the Duplicate Error)

Ledger schema, one row per Seller SKU:

seller_sku · myntra_style_id · status · attr_hash · last_upload_date

Each run performs three transitions:

- Create: Shopify SKUs not present in the ledger (or not yet live) → create sheet.

- Update: SKUs already live whose attr_hash changed (price, copy, image) → update sheet (a different Myntra flow that does not throw the duplicate error).

- Skip: live SKUs with no change → ignored.

Key insight: there are two sheets, not one. The duplicate error is caused by sending an already-live SKU into a create sheet; correct routing into the update flow is the real fix.

## 5.4 Verification Loop (No API)

- Download the current catalog / listing-status export from Myntra’s DIY portal (manual — no API).

- The reconciler matches export rows to the ledger on Seller SKU.

- Transitions: present + live → flip pending→live, capture style ID; submitted but absent/errored → mark failed for retry; live but hash differs → flag for update sheet.

- The refreshed ledger drives the next run’s create sheet = “Shopify SKUs not confirmed-live,” so duplicates can’t recur.

Caveat: the ledger is only as fresh as the last export. Discipline: export before a create run. The export’s column layout is isolated in config so a Myntra format change is a one-line fix.

## 5.5 Phase 2 Acceptance Criteria

- Re-running on an unchanged catalogue produces an empty create sheet — zero duplicate errors.

- A changed product (e.g. price edit) appears only in the update sheet.

- LLM-filled attributes land on valid Myntra vocab values; low-confidence ones surface in review.

- After a Myntra export, the ledger correctly reflects live vs pending vs failed.

# 6. Technical Stack

| Concern | Choice |
| --- | --- |
| Language | Python 3 |
| Spreadsheet I/O | openpyxl (preserves Myntra template + dropdowns) |
| Data handling | pandas |
| Images | Pillow (WebP→JPG, transparency flatten, spec validation) |
| LLM (Phase 2) | GPT-4o-mini via existing multi-LLM router |
| State (Phase 2) | SQLite |
| Review UI (Phase 2) | Streamlit |
| Config | YAML (column map, vocab, export layout) |
| Build surface | Claude Code in VS Code |

# 7. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Controlled-vocab mismatch errors on upload | Extract Myntra dropdown values once; validate every field against them; flag, don’t guess. |
| Images fail Myntra specs | Pillow validation pass; flag fails; handle transparency by flattening onto white. |
| Template is category-specific | Scope to sarees first; treat other categories as separate maps. |
| Shopify lacks Myntra-only attributes | Phase 1: leave blank for manual fill. Phase 2: LLM enrichment fills them. |
| Ledger goes stale between exports | Discipline of export-before-create; trust ledger pending status as soft guard. |
| Myntra changes export/template layout | Isolate all layout mapping in config — one-line fix, not a code dig. |

# 8. Timeline

| Phase | Scope | Estimate |
| --- | --- | --- |
| Phase 1 | Folder contract, column map, template fill, image conversion, run report | ~2–3 focused days |
| Phase 2 | LLM enrichment, SQLite ledger, 3-way router, validation, Streamlit review, reconciler | ~3–4 additional days |
| Reality-contact | First real uploads surface vocab / image / template quirks | ~2–3 days, spread over use |

Recommendation: ship Phase 1 to a usable state within a week (sarees, text + images, manual review of flagged rows). Treat Phase 2 enrichment and the dedup ledger as the next deliberate milestone once Phase 1 is proven on a real upload.

# 9. Phase 1 Kick-off Checklist

- Place shopify_export.csv in input/.

- Place the actual Myntra saree template (with its dropdowns intact) in input/.

- Confirm which Shopify columns map to which Myntra columns → column_map.yaml.

- Extract Myntra dropdown/allowed-value lists into config/vocab/.

- Decide v1 image handling: automated convert (recommended) vs manual.

- Run; review report.txt; fill any flagged blanks; upload.